프리셉터 서포트

Preceptor Support

MVP Technical Blueprint & Demo Spec

Document Status: WORKING DRAFT

Confidential — Workflow Tools

Table of Contents

- Executive Summary

- The User Experience (Demo Script)

- System Architecture

- Component Inventory

- Build Sequence (16–22 Hours)

- .kr Domain Registration Guide

- Voice Recognition — Web Speech API vs. Deepgram

- Target Pilot Universities

- Reseller/Agent Demo Checklist

- Pricing Model for Institutional Sales

# Executive Summary

This document specifies the complete MVP for Preceptor Support (프리셉터 서포트), a B2B SaaS tool that transforms messy preceptor mentoring notes into structured, professional, competency-aligned feedback for new nurses in South Korean hospitals.

The tool serves as both the technical build plan and the demo specification for reseller/agent partners. Target: deployable MVP in 16–22 hours of focused development from the current prototype.

Key objectives: eliminate manual feedback composition, ensure consistency across orientation weeks, maintain hospital privacy through per-institution data isolation, and deliver immediate ROI through measurable turnover reduction (5–10% = 300–540M KRW saved annually in tertiary hospitals).

# The User Experience (Demo Script)

Below is the complete user journey that a reseller would demo to a hospital CNO (Chief Nursing Officer).

## Step 1 — Login

Preceptor opens preceptorsupport.kr on their phone, logs in with Kakao or email. The interface is mobile-first, loading instantly. On first login, they see an onboarding tooltip.

|  | Component: Supabase Auth with Kakao OAuth provider; Next.js 14 frontend with mobile-optimized Tailwind CSS. |
| --- | --- |

## Step 2 — Select Student

Dashboard shows their assigned new nurses with orientation week, department, and recommendation status badges. Preceptor taps a student name to open the feedback form.

|  | Component: Supabase PostgreSQL with real-time subscriptions; Next.js React frontend; badge logic from feedback_records table. |
| --- | --- |

## Step 3 — Guided Voice Input

Seven domain cards appear. Preceptor taps Domain 2 (Nursing Skills), hits the microphone button, and speaks in Korean for ~30 seconds about clinical performance. Voice text appears in real-time. After 4 of 7 domains, they skip the rest. The form auto-saves.

|  | Component: Web Speech API (ko-KR) for MVP; Deepgram Nova-3 Medical as production upgrade. Client-side processing; no cloud cost until transform. |
| --- | --- |

## Step 4 — Transform

Preceptor taps a button to generate feedback. The system sends each filled domain to its own specialized prompt contract (7 parallel Claude Sonnet API calls + 1 synthesis call). A progress spinner shows transformation for ~8–12 seconds.

|  | Component: Anthropic Claude Sonnet API, per-domain prompt contracts, Next.js API route /api/transform-guided; SWR for async state. |
| --- | --- |

## Step 5 — Review

Professional Korean feedback appears organized by domain with color-coded sections (green = demonstrated, amber = development areas, blue = action plan). Preceptor reviews; no editing needed.

|  | Component: React frontend with TransformOutput type rendering; color-coded section dividers. |
| --- | --- |

## Step 6 — Finalise & Send

Preceptor taps confirm. A modal shows recipients: student, nursing director, clinical educator. PDF is generated via Puppeteer with full Korean typography, emailed via Resend. Confirmation appears.

|  | Component: Puppeteer + @sparticuz/chromium for serverless PDF generation with Noto Sans KR; Resend for email delivery. |
| --- | --- |

## Step 7 — History

Record saved and visible in History tab. Next week, preceptor returns, sees previous feedback, auto-advances to the next week. Over 8 weeks, a complete competency narrative accumulates.

|  | Component: Supabase PostgreSQL persistence with RLS per hospital; React component for timeline view. |
| --- | --- |

# System Architecture

SYSTEM ARCHITECTURE
┌──────────────────┐
│   User Phone     │
│  (Preceptor)     │
└────────┬─────────┘
         │
         ├─────── Web Speech API
         │
         └──────────── HTTPS ──────────┐
                                       │
                              ┌────────▼────────┐
                              │  Vercel CDN     │
                              │  (Next.js 14)   │
                              │  • Frontend     │
                              │  • API routes   │
                              └────────┬────────┘
                                       │
                    ┌──────────────────┼──────────┐
                    │                  │          │
             ┌──────▼──────┐  ┌────────▼──────┐ │
             │  Supabase   │  │   Anthropic   │ │
             │  PostgreSQL │  │  Claude API   │ │
             │  • users    │  │  (Sonnet)     │ │
             │  • students │  │  /transform   │ │
             │  • feedback │  └───────────────┘ │
             │  • RLS      │                    │
             └─────────────┘            ┌───────▼──┐
                    │                   │  Resend  │
             ┌──────▼────────┐          │  Email   │
             │  Supabase     │          └──────────┘
             │    Auth       │
             │  Kakao OAuth  │
             │  + Email      │
             └───────────────┘

Key design decisions: Vercel for serverless deployment; Supabase for PostgreSQL + Auth (managed, scales, Korean-friendly); Anthropic Claude Sonnet for per-domain prompts; Web Speech API for MVP (free, sufficient for conversational notes); Puppeteer for PDF (serverless-compatible); Resend for email (transactional, Korean support).

# Component Inventory

Complete list of services, libraries, and costs for MVP through scale:

| Component | Service / Library | Purpose | Cost (MVP) | Cost (Scale) | Setup Time |
| --- | --- | --- | --- | --- | --- |
| Frontend Framework | Next.js 14 | React app + API routes | Free | Free | Already built |
| Hosting | Vercel Pro | Serverless deployment | $20/mo | $20/mo | 1 hour |
| Database | Supabase Free -> Pro | PostgreSQL + Auth + RLS | Free (500MB) | $25/mo | 4-6 hours |
| Auth | Supabase Auth | Kakao OAuth + email | Free (50K MAU) | Included | 3-4 hours |
| AI Transform | Anthropic Claude Sonnet | Prompt execution | $0.03-0.08/feedback | $50-200/mo | Already built |
| Voice Input | Web Speech API | Korean speech-to-text | Free | Free | Already built |
| Voice (Upgrade) | Deepgram Nova-3 Medical | Medical-grade Korean STT | $0.0077/min | $400-600/mo | 4-5 days |
| PDF Generation | Puppeteer + @sparticuz | Korean PDF with fonts | Free | Free | 2 hours |
| Email | Resend | Transactional delivery | Free (100/day) | $20/mo | 2 hours |
| Domain | .kr via Gabia | preceptorsupport.kr | $20/year | $20/year | 2-3 days |
| Monitoring | Vercel Analytics | Usage tracking | Free | $10/mo | 30 min |

Total MVP monthly cost: ~$40/mo + API usage (~$20–50/mo for first hospital)

Total at scale (20 hospitals, 100+ preceptors): ~$275–850/mo + API costs

# Build Sequence (16–22 Hours)

## Phase 1 — Foundation (5–7 hours)

- Set up Supabase project: create tables, enable RLS policies, configure auth providers (Kakao OAuth). (2–3 hours)

- Replace JSON file store (src/lib/db.ts) with Supabase client calls. Test with existing prototype data. (2 hours)

- Add auth: create login page, implement auth context, protect routes. (2–3 hours)

## Phase 2 — Polish (4–6 hours)

- Install puppeteer-core, add npm script for Noto Sans KR font; test PDF generation. (1–2 hours)

- Integrate Resend: npm install resend; add email dispatch to /api/finalise endpoint. (2 hours)

- Mobile responsiveness pass: test on iPhone 12/14, ensure voice button is tappable. (2 hours)

## Phase 3 — Deploy (3–4 hours)

- Register preceptorsupport.kr via Gabia; use trustee service; wait 1–2 days for approval. (1 hour active)

- Deploy to Vercel: push code, link Vercel, set env vars, configure @sparticuz/chromium. (2 hours)

- Configure Resend: add SPF and DKIM records; test email delivery loop. (1 hour)

## Phase 4 — Validate (4–5 hours)

- End-to-end test: register nurse -> voice input -> transform -> review -> finalise -> PDF in email (2 hours)

- Prompt contract tuning: test with real Korean nursing scenarios. (2–3 hours)

- Final checklist: verify hospital logo space, confirm Korean fonts, test Kakao OAuth. (1 hour)

# .kr Domain Registration Guide

South Korea has strict domain registry rules. Here is how to register as a foreigner:

## Step-by-Step

- Use Gabia (global.gabia.com) — Korea's largest IT registrar with English support.

- Foreign registrants use trustee service (free, included). Gabia provides a Korean address.

- Cost: ~19–25 USD/year (approximately 25,000–32,000 KRW).

- Timeline: 1–2 days processing, 24–48 hours DNS propagation.

- Documents: Gabia submits on your behalf; identity verification may be needed within 7 days.

- Alternative: .co.kr requires Korean business registration. Not recommended for initial launch.

## Recommendation

Register preceptorsupport.kr immediately. If available, also reserve preceptor.kr as backup. Both should point to Vercel nameservers. Set up SPF/DKIM on the primary .kr domain before integrating with Resend.

Timeline estimate: 2–3 days from Gabia submission to DNS active.

# Voice Recognition — Web Speech API vs. Deepgram

| Feature | Web Speech API (MVP) | Deepgram Nova-3 Medical (Production) |
| --- | --- | --- |
| Cost | Free | $0.0077/min |
| Korean Accuracy | Good (conversational) | 90%+ (general); 80–85% (medical) |
| Medical Specialization | None | Nova-3 Medical model |
| Browser Support | Chrome/Chromium only | All browsers (server-side) |
| Offline Capability | Yes (with language pack) | No (cloud-dependent) |
| Integration Time | Already built | 4–5 days |

## Analysis & Recommendation

Use Web Speech API for MVP. It is free, already integrated, and sufficient for preceptor use. Preceptors speak conversational Korean, not formal medical dictation. The API handles conversational Korean well (85–90% accuracy) because:

- The AI transform pipeline can fill gaps and correct minor transcription errors from context.

- Preceptors review output before finalizing; they catch major mistakes and can re-record.

- Medical terminology is domain-specific and handled by the prompt contract, not transcription.

Upgrade path: Move to Deepgram Nova-3 Medical when voice accuracy on specialized medical terms becomes measurable problem. Decision point: upgrade only if corrective turns exceed 10% of sessions.

# Target Pilot Universities

Priority-ranked list of university hospitals for pilot outreach:

| University (Korean) | University (English) | Affiliated Hospital(s) | City | Research Focus | Priority | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| 가톨릭대학교 | Catholic University | Seoul St. Mary's + 7 hospitals | Seoul | Preceptorship research | Priority A | 6,400 beds; explicit preceptorship research |
| 서울대학교 | Seoul National Univ. | SNU Hospital + Bundang | Seoul | Preceptor training models | Priority A | Most prestigious; 1:1 preceptor documented |
| 고려대학교 | Korea University | Anam, Guro, Ansan | Seoul | Competency-based evaluation | Priority A | Three-hospital system; strong research |
| 아주대학교 | Ajou University | Ajou University Hospital | Suwon | Clinical competency (n=224) | Priority A | Modern research; UCLA partnership |
| 연세대학교 | Yonsei University | Severance Hospital | Seoul | 100+ year nursing; new grad school | Priority B | Historic prestige; timing opportunity |
| 경희대학교 | Kyung Hee University | Kyung Hee Hospital | Seoul | Certified Research Hospital 2025–2028 | Priority B | Government-certified; unique Korean Medicine |
| 한양대학교 | Hanyang University | Seoul Hospital | Seoul | Modern nursing education | Priority B | Recently reorganized; innovation-focused |
| 강원대학교 | Kangwon National Univ. | Kangwon Hospital | Chuncheon | Only doctoral program in region | Priority C | Regional leader; tests scalability |
| 인하대학교 | Inha University | Inha Hospital | Incheon | Split-schedule clinical training | Priority C | First university hospital in Incheon |
| 울산대학교 | Ulsan University | Asan Medical Center | Multi-city | Nurse stress/resilience in COVID | Priority B-C | Asan is Korea's largest hospital |

Outreach strategy: Begin with Priority A (4 universities). Provide free Tier 1 Pilot licenses (3 months, 5 preceptors). Collect testimonials. Use Priority A case studies to approach Priority B. Expand regionally via Priority C.

# Reseller/Agent Demo Checklist

What the agent needs to demonstrate to a hospital CNO:

- Pre-loaded demo account with 3 student nurses at different weeks (Week 2, 5, 8), showing progression.

- Live voice input demo — speak Korean, see transcribed text in real-time.

- Transform demo — show how messy voice input becomes professional 7-domain feedback.

- PDF demo — show professionally typeset Korean PDF with hospital header space, email confirmation.

- History view — show how 8 weeks of feedback builds competency narrative.

- ROI slide: 5–10% turnover reduction = 300–540M KRW saved per hospital/year. Tool costs 30–50M/year. 6–10x ROI.

- Privacy & compliance: data isolated per hospital, no patient data stored, Korean-hosted option available.

Estimated demo duration: 12–15 minutes. Key talking points: preceptor satisfaction, consistent feedback, student clarity, CNO visibility, cost recovery.

# Pricing Model for Institutional Sales

| Tier | Price | Term | Scope | Target Use Case |
| --- | --- | --- | --- | --- |
| Tier 1 — Pilot | Free | 3 months | Up to 5 preceptors, 20 students | Validate product |
| Tier 2 — Department | 15M KRW/year | Annual | 20 preceptors, 100 students | Per-department rollout |
| Tier 3 — Hospital | 30–50M KRW/year | Annual | Unlimited preceptors/students, all depts, priority support | Full-hospital deployment |
| Enterprise | Contact for quote | Annual | Multi-hospital networks, custom SLA, dedicated support | Healthcare systems |

## Agent/Reseller Commission

- First-year revenue: 25–30% commission

- Recurring (Year 2+): 15–20% commission

- Tiered bonus: +5% if agent closes 3+ contracts in a calendar year

- MRR support: dedicated Slack channel, monthly business review, co-marketing materials

Payment terms: Net 30 (invoiced monthly) or Net 10 (via KSNET for Korean hospitals). Reseller agreement includes NDA, non-solicitation, marketing approval, quarterly reviews.

Document Information

Title: Preceptor Support — MVP Technical Blueprint & Demo Spec

Status: WORKING DRAFT

Confidential — Workflow Tools

This document serves as both the technical build specification and the reseller demo script. It is intended for internal development teams, reseller partners, and hospital decision-makers.

For questions, contact: [Development Lead / Sales Director]